Woolworths Limited


DEVELOPING SAFE WORK 

METHOD STATEMENTS

Woolworth’s Limited SH&E Procedures state that Safe Work Method Statements (SWMS) must be provided by the contractor for all tasks requiring a Permit to Work. A SWMS must be presented to the Site/ Duty Manager prior to the commencement of any high risk task.

Particular attention should be given to those activities that have been assessed to be of high risk (eg. working at heights, in confined spaces, electrical work, working near traffic, working with asbestos etc). These guidelines outline the minimum amount of information that a SWMS should contain.

Safe Work Method Statements (SWMS)

SWMS are sometimes called Safe Operating Procedures or Job Safety Analysis forms. They fulfil a number of purposes.

· They outline a safe method of work for a specific job.

· They provide an induction document that workers must read and understand before starting the job.

· They assist in meeting legal responsibilities for the risk management process, hazard identification, risk assessment and risk control.

· They assist in effectively coordinating the work, the materials required, the time required and the people involved to achieve a safe and efficient outcome.

· They are a quality assurance tool.

SWMS must be prepared in consultation with those people who will be doing the job. This will give a more complete insight into the various steps involved in the job and the associated hazards. They will also encourage ownership and commitment to the safe working methods by those doing the job.

SWMS must be produced on the organisation’s letterhead or contain the organisations identification logo and address. Also included must be the signature of a senior management’s and the date the document was prepared.

SWMS must contain the following details: -

· A description of the work to be undertaken,

· The hazards associated with the work,

· The step by step sequence of completing the work,

· The potential hazards associated with each step of the work,

· The safety controls that will be used in controlling the hazards,

· Precautions that will be taken to protect health and safety,

· Identification of statutes, regulations and codes of practice that impact the work, 

· The names and qualifications of people who will be undertaking the work,

· A description of training given to people doing the work,

· Identification of plant and equipment required on Site to complete the work,

· Details of inspections that have been carried out or need to be carried out on the plant and equipment listed.

Attached is an example of a SWMS template to give guidance to Contractors.


[image: image4.png]SAFE WORK METHOD STATEMENT

1. List training required eg Hiab, First Aid, Traffic Control. 2. Training details are located on:
Project file: l:‘ tick box
L&D Training Data Base D tick box
Other (specify l:‘ tick box
(L&D Database includes trainers’ qualifications)

Type Reference/Document

Person(s) responsible for supervising the work, inspecting and approving work areas, work methods, protective measures, plant equipment and power tools
NB List of qualifications/experience is held on local files

Name: Position:

Signature:

Name: . POSILION: SIgNAtUre: ...

For list of names and signatures of staff instructed in this SWMS see local training records.

**** This document complements the Project OHS&R Management Plan or Site Specific Safety Management Plan ****

Page 2 SAFE WORK METHOD STATEMENT - TEMPLATE





[image: image2]
Version 1 - 17 January 2008

Page 1 of 3

[image: image1][image: image3.png]SAFE WORK METHOD STATEMENT

Office Location:

| approve the use of this Safe Work Method Statement:

Name: e Position: ...
Signature: ..., Date: e
Local Reference No:...........c.cooviioiicieiinninns

(SWMS) Activity Guide(s) USed: ...t sse st sassssassrees

Page 1

SAFE WORK METHOD STATEMENT - TEMPLATE



